Product Requirements Document

AI Method Statement Studio

A construction-specific document production system

Document Control

| Field | Value |
| --- | --- |
| Version | 2.0 (revised) |
| Status | Draft for engineering review |
| Owner | Product Lead, Construction Digital |
| Reviewers | Engineering Director, Construction Director, Safety Director, IT Security, Legal |
| Supersedes | PRD v1.0 |

# Contents

# 0. About this revision

This PRD is a structural and substantive revision of the original. Key changes:

- Requirements now have stable IDs (REQ-AAA-NNN). Every requirement can be traced into design, test, and release notes.

- Requirements use RFC 2119 keywords (MUST / SHOULD / MAY) consistently. “Shall” is no longer used for vision or marketing statements.

- Each major capability has acceptance criteria expressed in Given/When/Then form so QA and engineering share a definition of done.

- Non-functional requirements (performance, scale, accuracy, availability, retention) are now explicit with target numbers, not implied.

- AI safety, hallucination control, and liability posture are stated as first-class requirements rather than scattered through workflow text.

- Personas and end-to-end user journeys replace the bare list of job titles.

- MVP scope cut from ~21 features to a buildable core. Items moved to v1.1 / v1.2 are listed explicitly.

- Stack is described as capability requirements with one reference implementation, not a fixed prescription. Clerk (email + password) replaces SAML/SSO for the initial internal deployment.

- Trade pack governance, evaluation harness, pilot exit criteria, integrations, cost model, and data governance are added.

- Repeated content from the original (the principles in §7 vs the workflow in §8–13) is consolidated.

How to read this document. §1–3 are stakeholder-facing (vision, problem, scope, personas, journeys). §4–7 are the functional requirements engineers will build against. §8 covers non-functional and operational requirements. §9–12 cover architecture, governance, MVP, rollout, and risks.

# 1. Vision and problem

## 1.1 Vision

AI Method Statement Studio is an internal web application that helps construction teams produce technically detailed, project-specific, contract-aware method statements. It does this by combining the company's approved historical method statements, the current project's documents, structured user inputs, and AI assistance under a strict source-authority and human-confirmation model.

It is not a generic AI writing tool. It is a domain system that retrieves approved precedent, extracts current contract requirements, identifies gaps, asks targeted questions, surfaces conflicts, and produces formatted Word documents using the company template.

## 1.2 Problem

The company holds thousands of approved method statements across all trades. This corpus is not reusable today in a controlled, project-specific way: engineers either rewrite from scratch, copy old statements with stale references, or use generic AI tools that produce documents which fail review for being too generic, technically thin, contract-blind, or internally inconsistent.

The cost is measurable: significant engineer hours per submission, repeated reviewer comments, and rework loops late in the approval chain.

## 1.3 Outcomes (what success looks like)

Within twelve months of general release, the company will have:

- Faster submissions: median preparation time for a method statement reduced by 50% versus the current baseline.

- Higher first-pass quality: median number of reviewer comments on first submission reduced by 40%.

- Controlled reuse: at least 70% of new method statements traceably reuse content from approved precedent without unverified copy-through of stale facts.

- Catching errors earlier: at least 80% of detectable contract-vs-precedent conflicts are surfaced before export, not in reviewer comments.

Note. Baselines for the above metrics MUST be measured during the pilot (§11) before targets are committed externally.

# 2. Personas

The system has six personas. Each persona is named, given a goal, given the task they care about most in this product, and given the failure mode that makes them abandon the tool.

## 2.1 Engineer (“Dana”)

| Attribute | Detail |
| --- | --- |
| Goal | Produce a technically defensible method statement for a specific work activity. |
| Primary task | Draft section by section, attach drawings/specs, resolve gaps and conflicts. |
| Failure mode | If the tool produces vague or wrong-for-the-project content, Dana goes back to copy-pasting old MS in Word. |
| Time budget | Expects to spend hours, not days, on a typical statement. |

## 2.2 Construction Manager (“Marco”)

| Attribute | Detail |
| --- | --- |
| Goal | Confirm constructability, sequence, access, and interface assumptions before submission. |
| Primary task | Review draft in the app, leave comments, edit specific sections, sign off. |
| Failure mode | If review requires re-export to Word and email round-trips, Marco won't use the in-app review. |

## 2.3 Planner (“Priya”)

| Attribute | Detail |
| --- | --- |
| Goal | Ensure the method statement reflects programme, staging, and access windows. |
| Primary task | Provide programme constraints; review sequence and interface sections. |
| Failure mode | If the system can't ingest a programme extract or accept staging constraints as structured input, Priya is bypassed. |

## 2.4 Safety Officer / Safety Manager (“Sam”)

| Attribute | Detail |
| --- | --- |
| Goal | Ensure hazard identification, controls, permits, and emergency arrangements are present, specific, and consistent with the project risk assessment. |
| Primary task | Provide the risk assessment; review and edit safety sections; sign off. |
| Failure mode | If safety content is generic (“appropriate PPE”, “safe access shall be provided”) Sam will reject the output and lose confidence in the tool. |

## 2.5 Project Coordinator (“Ravi”)

| Attribute | Detail |
| --- | --- |
| Goal | Move documents through preparation, review, and submission with traceability. |
| Primary task | Manage submission status, revisions, and assignments. |
| Failure mode | If status and version history are unclear, Ravi maintains a parallel spreadsheet and the tool becomes a write-only system. |

## 2.6 Senior Manager (“Lina”)

| Attribute | Detail |
| --- | --- |
| Goal | Confirm direction at the brief stage; monitor portfolio readiness. |
| Primary task | Review the Method Statement Brief; view dashboards. |
| Failure mode | If she has to wade through full drafts to assess direction, she'll skip the system. |

# 3. Scope

## 3.1 In scope

The system MUST support method statement creation for all the company's construction trades and work activities. The supported trade list is non-exhaustive and includes: excavation and lateral support; piling; earthworks; concrete works; formwork and rebar; structural steel; precast; façade; waterproofing; drainage; utilities diversion; roadworks; temporary works; lifting operations; demolition; building services and MEP; testing and commissioning; fit-out; railway; marine; traffic management; environmental mitigation.

Architecturally, this is achieved through a trade-agnostic core engine plus configurable trade packs (see §5.6).

## 3.2 Out of scope (initial release)

- Replacing professional engineering judgement, design checking, or temporary works design.

- Producing setting-out or engineering drawings.

- Issuing statutory compliance certifications.

- Replacing the formal review and approval responsibilities of safety officers, construction managers, or design checkers.

- Acting as an Electronic Document Management System (EDMS).

- Interpreting BIM models semantically.

- Bulk indexing of the entire historical corpus before pilot validation has set quality thresholds.

- Bilingual output. The first release is English only; bilingual is a v1.x candidate.

# 4. Product principles

Six principles govern every functional requirement that follows. These are not separate features; they are constraints the features MUST honour.

| Principle | What it means in build terms |
| --- | --- |
| P1 — No silent assumption | When the system needs information it does not have, it MUST mark a gap and surface it to the user. It MUST NOT fabricate or fall back to plausible defaults. |
| P2 — User confirmation | Content sourced only from previous method statements is a suggestion. It enters the final draft only after explicit user confirmation, or when the same fact is independently supported by a current project document, or when it is a generic standard clause that introduces no project-specific facts. |
| P3 — Source authority | Current project documents outrank historical precedent. The hierarchy in §5.4 is enforced everywhere conflicts could occur. |
| P4 — Specificity over fluency | The system actively detects and flags vague phrasing and pushes the user toward concrete answers (which equipment, which inspection, which drawing). |
| P5 — Editability | All generated content remains editable in the app and in the exported Word file. Tables and charts MUST NOT be flattened to images. |
| P6 — Traceability | Every generated paragraph, table cell, chart, and diagram retains a link back to its sources, the prompts used, and the user actions taken. |

# 5. Functional requirements

Convention. Each requirement has an ID of the form REQ-XXX-NNN where XXX is the area code. “MUST”, “SHOULD”, and “MAY” follow RFC 2119. Acceptance criteria are stated in Given / When / Then form where useful.

## 5.1 Document ingestion (REQ-ING)

| ID | Requirement |
| --- | --- |
| REQ-ING-001 | The system MUST accept upload of PDF, DOCX, XLSX, and common image formats. Other formats MAY be supported later. |
| REQ-ING-002 | The system MUST extract text, headings, sections, tables, embedded images, and page references from PDF documents. |
| REQ-ING-003 | The system MUST run OCR on scanned PDFs where text layer is absent. The system MUST flag pages where OCR confidence is below a configurable threshold (default 90%). |
| REQ-ING-004 | Each extracted artefact (text chunk, table, image) MUST retain its source document ID, page number, and section context. |
| REQ-ING-005 | The system MUST tag each ingested method statement with: trade, activity, project, client, work type, plant/equipment, safety risk type, temporary works relevance, QA/QC relevance, environmental relevance, approval status, and version/date if available. Tagging MAY be AI-assisted; tags MUST be user-editable. |
| REQ-ING-006 | Bulk historical ingestion MUST be gated by the pilot validation process (§11) before being run at corpus scale. |

Acceptance — REQ-ING-002. Given a 50-page PDF method statement with mixed text, two tables, and three diagrams, when ingestion completes, then: all section headings are detected with ≥ 95% precision against a labelled test set; all tables are returned as structured rows; all images are stored with page-number metadata.

## 5.2 Knowledge base (REQ-KB)

| ID | Requirement |
| --- | --- |
| REQ-KB-001 | The system MUST treat historical approved method statements as company precedent, not as current project facts. Retrieval MUST never assert content from a historical MS as confirmed for the new project. |
| REQ-KB-002 | The knowledge base MUST be partitioned at minimum by trade and activity. Cross-trade retrieval MUST require explicit user opt-in. |
| REQ-KB-003 | Documents marked superseded or withdrawn MUST be excluded from default retrieval but remain auditable. |
| REQ-KB-004 | Access to historical MS MUST respect project confidentiality boundaries set in role-based access (§8.5). |

## 5.3 Retrieval / RAG (REQ-RAG)

Embedding model. The system MUST use Google Gemini Embedding 2 (text-embedding-004 or the current production-equivalent multimodal variant) as the default embedding model. Gemini Embedding 2 is specified by name because it is currently the leading multimodal embedding model for this use case: it embeds text, images, diagrams, and tables into a shared vector space, enabling the system to retrieve diagrams and tables from historical method statements by semantic similarity — not just text. No other embedding model in production offers equivalent multimodal coverage at this time. The provider abstraction layer MUST still be implemented so that if a superior model emerges it can be swapped after passing the eval harness (§6.3), but Gemini Embedding 2 is the required starting point and MUST NOT be replaced without eval-harness sign-off.

| ID | Requirement |
| --- | --- |
| REQ-RAG-001 | Retrieval MUST be hybrid: combining semantic vector search, keyword search, and structured metadata filters. |
| REQ-RAG-002 | Retrieval MUST support text, tables, and images/diagrams as retrievable units. This capability requires a multimodal embedding model. The system MUST use Gemini Embedding 2 (or its current production equivalent) to embed all four content types into a shared vector space. Text-only embedding models MUST NOT be used as they cannot retrieve diagram or table content by semantic similarity. |
| REQ-RAG-003 | For every retrieved precedent shown to the user, the system MUST display a human-readable reason (e.g. same trade, similar plant, similar risk profile). |
| REQ-RAG-004 | The system MUST NOT auto-merge content from multiple retrieved precedents that disagree. When precedents disagree, conflict resolution (§5.5) is invoked. |
| REQ-RAG-005 | Retrieval MUST NOT be the only source of generated content. Project documents and user confirmations always take precedence per the source authority hierarchy. |
| REQ-RAG-006 | The embedding model version MUST be recorded against every embedded chunk at ingestion time. If the embedding model is ever upgraded, affected chunks MUST be re-embedded before they are used in retrieval. Silent mixing of chunks from different embedding model versions in the same retrieval index MUST NOT occur. |

Acceptance — REQ-RAG-001. Given a labelled retrieval test set of 100 queries, top-5 retrieval recall MUST be ≥ 0.85 against gold-standard relevant documents tagged by domain experts.

Acceptance — REQ-RAG-002. Given a query that describes a diagram type (e.g. “excavation sequence diagram”), the system MUST return at least one diagram result in the top 5 that a domain expert judges relevant, using multimodal embedding without relying on text labels alone.

## 5.4 Source authority hierarchy (REQ-AUTH)

The system MUST apply the following strict order of authority. Higher rank wins on conflict unless the user explicitly justifies an override.

- Current project contract documents

- Current project specifications

- Current project drawings

- Current project safety / risk requirements

- Current project programme and site constraints

- User-confirmed answers

- Approved historical method statements

- Company standard clauses

- AI general knowledge

REQ-AUTH-001. Whenever rank-7 (historical MS) content disagrees with any rank-1–6 source, the system MUST flag a conflict (§5.5) and MUST NOT silently use the lower-ranked content.

REQ-AUTH-002. Rank-9 (AI general knowledge) MUST NOT be used to assert technical facts. It MAY be used for phrasing and structural assistance only.

## 5.5 Gap analysis and conflict detection (REQ-GAP, REQ-CON)

| ID | Requirement |
| --- | --- |
| REQ-GAP-001 | Before drafting, the system MUST run a gap analysis covering at minimum: scope, work location, sequence, plant, labour, materials, permits, temporary works, access and logistics, programme constraints, safety risks, environmental controls, QA/QC, hold and witness points, monitoring, emergency procedures, interfaces, contract and specification references, and drawing references. |
| REQ-GAP-002 | For each gap, the system MUST present at least one of: a targeted question, a suggested selection from precedent, or a confirmation that the item is not applicable. |
| REQ-GAP-003 | Each item MUST carry a status from this fixed set: Confirmed-by-document, Confirmed-by-user, Suggested-from-precedent, Conflict, Not-applicable, To-be-confirmed, Missing. |
| REQ-GAP-004 | Suggested-from-precedent items MUST NOT enter the final exported draft unless their status is changed to Confirmed-by-user or Confirmed-by-document. |
| REQ-CON-001 | The system MUST detect conflicts between (a) current project documents and historical MS, (b) current drawings and historical MS, (c) user inputs and retrieved content, (d) two or more retrieved precedents, and (e) draft text and confirmed project requirements. |
| REQ-CON-002 | Conflicts MUST be presented in a dedicated UI listing: topic, current requirement, conflicting precedent content, sources (with page links), recommended action, and a user decision field. |
| REQ-CON-003 | Unresolved conflicts MUST be visible at export time. Export MUST NOT silently strip them. |

Acceptance — REQ-CON-001. Given a curated conflict test set with 50 known disagreements between project documents and historical MS, the system MUST surface ≥ 80% of them as conflict records, with a false-positive rate ≤ 15%, before any draft is generated.

## 5.6 Trade packs (REQ-TP)

| ID | Requirement |
| --- | --- |
| REQ-TP-001 | A trade pack MUST contain: trade name, sub-activities, required information fields, typical sequences, common plant, common labour, common materials, common permits, common temporary works considerations, common safety hazards, common environmental controls, common QA/QC checks, common hold points, standard vocabulary, conflict rules, and a gap-question bank. |
| REQ-TP-002 | Trade packs MUST be versioned. Method statements in flight MUST capture which trade pack version was used. |
| REQ-TP-003 | Trade pack changes MUST follow a published governance process (§10.2). Direct edits to live trade packs by anyone except authorised owners MUST be prevented by access control. |

## 5.7 Specificity engine (REQ-SPEC)

| ID | Requirement |
| --- | --- |
| REQ-SPEC-001 | The system MUST detect generic phrasing, including (non-exhaustive) “as required”, “where necessary”, “suitable equipment”, “appropriate PPE”, “proper supervision”, “relevant standards shall be followed”, “inspection shall be carried out”. |
| REQ-SPEC-002 | For each detection, the system MUST present a targeted question (which equipment, which inspection, which permit, which acceptance criterion, which responsible role). |
| REQ-SPEC-003 | The system MUST produce a specificity score per section on a 0–100 scale, with a defined rubric documented in the Specificity Engine spec. |
| REQ-SPEC-004 | The system MUST NOT block export based on specificity score alone, but MUST display unresolved specificity issues as warnings on the export screen. |

## 5.8 Vocabulary control (REQ-VOC)

| ID | Requirement |
| --- | --- |
| REQ-VOC-001 | The system MUST maintain a company vocabulary library of preferred terms, prohibited terms, trade-specific terms, role names, section names, and standard safety/QA/permit terminology. |
| REQ-VOC-002 | The system MUST flag inconsistent terms in draft content and propose preferred alternatives. Substitution MUST require user confirmation; auto-replace MUST NOT be enabled by default. |

## 5.9 Drafting and Method Statement Brief (REQ-DRAFT)

| ID | Requirement |
| --- | --- |
| REQ-DRAFT-001 | Before generating a full draft, the system MUST generate a Method Statement Brief containing: proposed title, trade and activity, scope summary, project document references, retrieved precedents, key applicable requirements, proposed sequence outline, key risks, key QA/QC items, missing information, suggested selections requiring confirmation, potential conflicts, unresolved items, and a per-section readiness score. |
| REQ-DRAFT-002 | The user MUST be able to edit the brief before full drafting begins. |
| REQ-DRAFT-003 | The system MUST support section-by-section drafting against a configurable standard structure (cover, document control, purpose, scope, references, definitions, roles, location and constraints, plant and tools, materials, labour, permits, pre-commencement, sequence, temporary works, safety controls, environmental controls, QA/QC, hold and witness points, interfaces, emergency, housekeeping, records, appendices). |
| REQ-DRAFT-004 | The user MUST be able to regenerate any section in isolation without affecting other sections. |
| REQ-DRAFT-005 | Each generated section MUST be able to display its source basis (precedents used, project documents used, user confirmations used, gaps and conflicts touched). |

## 5.10 Visual generation (REQ-VIS)

Tables, charts, diagrams, and graphics are unified under a single Visual Generation surface with four sub-types. The original PRD's separate §16–20 collapsed here.

| ID | Requirement |
| --- | --- |
| REQ-VIS-001 | Tables MUST be generated as structured editable data, never as images. Tables MUST export as native Word tables that remain editable. |
| REQ-VIS-002 | Charts based on numeric or structured data (organisation charts, bar/line/pie, monitoring trends) MUST use deterministic structured rendering, not freeform image generation. |
| REQ-VIS-003 | Diagrams (sequence, swimlane, decision, process) MUST use structured formats (Mermaid, SVG, JSON) so labels and structure remain editable. |
| REQ-VIS-004 | Schematic graphics (work area sketches, exclusion zones, logistics concepts) MAY use generative image models. Generated graphics MUST be labelled “Schematic only — not for construction setting out” and MUST require user review before inclusion. |
| REQ-VIS-005 | All visuals MUST store source section, source text snapshot, output type, generated and edited prompts, engine used, version, generation time, and insertion location. |
| REQ-VIS-006 | The system MUST support both auto-suggest mode (system proposes visuals for sections that would benefit) and on-demand mode (user invokes visual generation on a selected section). Auto-insert MUST be off by default. |

## 5.11 Word export (REQ-EXP)

| ID | Requirement |
| --- | --- |
| REQ-EXP-001 | The system MUST export to Microsoft Word (.docx) using the company's existing template. |
| REQ-EXP-002 | Exported documents MUST preserve editability of text, headings, tables, and where practical charts and diagrams. |
| REQ-EXP-003 | The export screen MUST surface (and require user acknowledgement of) any remaining unresolved gaps, unresolved conflicts, and specificity warnings. |
| REQ-EXP-004 | The user MUST be able to choose whether unresolved items are included as an appendix in the exported document or only retained in the system. |
| REQ-EXP-005 | Each export MUST be recorded as an immutable Export Record (timestamp, user, version of every input, hash of output file). |

## 5.12 Versioning, review, and traceability (REQ-VER)

| ID | Requirement |
| --- | --- |
| REQ-VER-001 | The system MUST version: drafts, individual sections, user answers, suggested selections, generated tables/charts/diagrams/graphics, and exported files. |
| REQ-VER-002 | The system MUST support per-section comments visible to the project team. |
| REQ-VER-003 | Formal multi-stage approval workflow (drafter → engineer → construction manager → safety → planner → manager) is a v1.x candidate; the MVP MUST support a single approver step. |

## 5.13 Traceability Reference System (REQ-TRS)

The Traceability Reference System gives users a clear, auditable link between every piece of content in a drafted method statement and the specific source it came from — whether a previous approved method statement or a current project document. References are inline, clickable, user-manageable, and auto-indexed.

### 5.13.1 Purpose and scope

When a method statement section is generated, the system draws on two distinct source pools:

- Pool A — Previous method statements. Approved historical MS from the company knowledge base, used as precedent for sequences, plant, safety controls, QA checks, vocabulary, and structure.

- Pool B — Provided project documents. Documents uploaded or linked by the user for the current project: drawings, contract documents, specifications, risk assessments, programmes, site constraints, and similar.

Each pool maps to a separate appendix in the exported Word document. Users can independently include or exclude each appendix at export time.

### 5.13.2 Inline reference markers (REQ-TRS-IN)

| ID | Requirement |
| --- | --- |
| REQ-TRS-IN-001 | The system MUST insert a superscript inline reference marker immediately after any generated text, table cell, or visual caption that is traceable to a specific source passage. The marker is a sequential integer (e.g. ¹, ², ³) displayed in the font’s superscript position. |
| REQ-TRS-IN-002 | Markers for Pool A (previous method statements) and Pool B (project documents) MUST be visually distinguishable in the app editor. The recommended default is: Pool A markers in one accent colour (e.g. blue), Pool B markers in a second accent colour (e.g. green). Colour coding MAY be configurable by the user. |
| REQ-TRS-IN-003 | Each marker MUST be clickable in the app editor. Clicking a marker MUST open a side panel showing: source document name, document type, version or date, page number or section, the specific extracted passage the content was derived from, and a ‘Go to source’ link that opens the source document at the relevant page. |
| REQ-TRS-IN-004 | In the exported Word document, each marker MUST render as a hyperlink-style footnote or endnote reference that navigates to the corresponding appendix entry on click. |
| REQ-TRS-IN-005 | A single passage of text MAY carry more than one marker if it was informed by multiple sources. All contributing markers MUST be shown inline in the order they contributed. |

### 5.13.3 Index auto-management (REQ-TRS-IDX)

| ID | Requirement |
| --- | --- |
| REQ-TRS-IDX-001 | Reference index numbers MUST be maintained as a live sequential list across the entire method statement. Numbers MUST reflect reading order (top to bottom, section by section). |
| REQ-TRS-IDX-002 | When a user deletes an inline marker, the system MUST automatically re-number all remaining markers in the document and update both appendices accordingly. No manual re-numbering MUST ever be required. |
| REQ-TRS-IDX-003 | When a user deletes a section or regenerates a section, all markers added or removed as a result MUST trigger the same automatic re-numbering across the whole document. |
| REQ-TRS-IDX-004 | If a source referenced by a marker is later removed from the project document set, the system MUST flag all markers pointing to that source as ‘Source removed’ and highlight them for user review. It MUST NOT silently drop the marker. |
| REQ-TRS-IDX-005 | The system MUST prevent duplicate index entries in the appendices: if the same source passage is cited in multiple places, it appears once in the appendix with all citing locations listed. |

### 5.13.4 Appendix A — Previous method statement references (REQ-TRS-APPA)

Appendix A lists all Pool A citations in index order.

| ID | Requirement |
| --- | --- |
| REQ-TRS-APPA-001 | The system MUST generate Appendix A automatically from all Pool A markers present in the method statement at the time of export. |
| REQ-TRS-APPA-002 | Each Appendix A entry MUST include: reference number, source MS title, trade and activity, project name (if known), approval status, version or date, section heading within the source MS, and the extracted passage (truncated to ≤ 200 words with a link to the full source). |
| REQ-TRS-APPA-003 | The user MUST be able to choose at export time whether Appendix A is included in the exported Word document. If excluded, the inline markers remain in the document body but are converted to plain superscript text (non-linked) and a note is added that references are available in the system. |
| REQ-TRS-APPA-004 | The user MUST be able to delete the entire Appendix A from within the app without deleting the inline markers in the body. A confirmation prompt MUST warn that doing so removes traceability from the export only; the underlying source links remain stored in the system. |

### 5.13.5 Appendix B — Project document references (REQ-TRS-APPB)

Appendix B lists all Pool B citations in index order.

| ID | Requirement |
| --- | --- |
| REQ-TRS-APPB-001 | The system MUST generate Appendix B automatically from all Pool B markers present in the method statement at the time of export. |
| REQ-TRS-APPB-002 | Each Appendix B entry MUST include: reference number, document title, document type (drawing / specification / contract / RA / programme / other), document number or revision, date, page or section reference, and the specific extracted clause or note that informed the content. |
| REQ-TRS-APPB-003 | The user MUST be able to choose at export time whether Appendix B is included in the exported Word document, independently of Appendix A. The same inline-marker fallback as REQ-TRS-APPA-003 applies. |
| REQ-TRS-APPB-004 | The user MUST be able to delete the entire Appendix B from within the app. The same warning and system-retention behaviour as REQ-TRS-APPA-004 applies. |

### 5.13.6 User actions on individual markers (REQ-TRS-USR)

| ID | Requirement |
| --- | --- |
| REQ-TRS-USR-001 | The user MUST be able to delete any individual inline marker. On deletion, the system removes the marker, removes the corresponding appendix entry (if that source is not cited elsewhere), and re-numbers all remaining markers. |
| REQ-TRS-USR-002 | The user MUST be able to view the source panel for any marker without modifying the document. |
| REQ-TRS-USR-003 | The user MUST be able to manually add a marker to any selected text, pointing to any document already in the project document set or KB. This allows engineers to cite a source for content they have typed directly. |
| REQ-TRS-USR-004 | The user MUST be able to reassign a marker to a different source passage if the original attribution is incorrect. |
| REQ-TRS-USR-005 | Marker deletion and addition MUST be recorded in the section version history with the user, timestamp, and the source that was added or removed. |

### 5.13.7 Reference panel and navigation (REQ-TRS-NAV)

| ID | Requirement |
| --- | --- |
| REQ-TRS-NAV-001 | The app MUST provide a ‘References’ side panel that lists all current markers for the open method statement, grouped by Pool A and Pool B, sortable by index number or by source document. |
| REQ-TRS-NAV-002 | Clicking any entry in the References panel MUST scroll the editor to the corresponding inline marker in the document body. |
| REQ-TRS-NAV-003 | The References panel MUST show a coverage indicator: the percentage of body paragraphs that carry at least one reference marker, giving the user a sense of how much content is traceable. |
| REQ-TRS-NAV-004 | Paragraphs with no marker MUST be visually flagged in the editor (e.g. a faint left-border indicator) when the user enables a ‘Show untraced content’ toggle. This toggle MUST be off by default. |

### 5.13.8 Export behaviour (REQ-TRS-EXP)

| ID | Requirement |
| --- | --- |
| REQ-TRS-EXP-001 | At export time, the system MUST show the user: total Pool A citation count, total Pool B citation count, number of untraced paragraphs, and the include/exclude toggle for each appendix. |
| REQ-TRS-EXP-002 | In the exported Word document, Pool A markers MUST link to Appendix A entries and Pool B markers MUST link to Appendix B entries using Word cross-reference fields so they remain navigable after export. |
| REQ-TRS-EXP-003 | If both appendices are excluded, the export summary page MUST include a line stating: “Source references are retained in the AI Method Statement Studio project record and are available on request.” |
| REQ-TRS-EXP-004 | The Export Record (§5.11 REQ-EXP-005) MUST capture which appendices were included and the total marker counts at the time of export. |

### 5.13.9 Data model additions for traceability (REQ-TRS-DATA)

The following entities MUST be added to the data model (§9 REQ-INT):

| Entity | Key fields |
| --- | --- |
| ReferenceMarker | marker_id, method_statement_id, section_id, position_in_section, pool (A or B), source_document_id, source_passage_excerpt, source_page_or_section, index_number, created_by, created_at, deleted_at |
| AppendixRecord | appendix_id, method_statement_id, pool, generated_at, included_in_export (bool), export_record_id |
| SourcePassage | passage_id, source_document_id, page_number, section_heading, extracted_text, embedding_id, last_verified_at |

### 5.13.10 MVP scope for Traceability Reference System

The following are MUST-have for MVP:

- Inline superscript markers on AI-generated text (REQ-TRS-IN-001, IN-002, IN-003).

- Auto re-numbering on marker deletion (REQ-TRS-IDX-001, IDX-002).

- Appendix A and Appendix B generation with include/exclude toggle at export (REQ-TRS-APPA-001 to APPA-003, APPB-001 to APPB-003).

- Source panel on marker click showing document, page, and passage (REQ-TRS-IN-003).

- Word export with markers rendered as navigable cross-references to appendix entries (REQ-TRS-EXP-001, EXP-002).

The following are SHOULD-have for v1.1:

- Manual marker addition and reassignment (REQ-TRS-USR-003, USR-004).

- References side panel with coverage indicator (REQ-TRS-NAV-001 to NAV-003).

- Show-untraced-content toggle (REQ-TRS-NAV-004).

- Source-removed flag when a cited document is deleted from the project set (REQ-TRS-IDX-004).

The following are COULD-have for v1.2:

- Colour-coded Pool A vs Pool B markers configurable by user (REQ-TRS-IN-002 configurable colours).

- Multi-source markers on a single passage (REQ-TRS-IN-005).

# 6. AI safety, hallucination control, and liability posture

This system produces documents that govern site work and are signed and submitted to clients. AI failure modes carry safety and contractual consequences. The following requirements are not optional.

## 6.1 Hallucination control (REQ-AI)

| ID | Requirement |
| --- | --- |
| REQ-AI-001 | The system MUST NOT assert technical facts (quantities, capacities, sequences, references, codes) that are not traceable to a project document, an approved precedent, or a user confirmation. |
| REQ-AI-002 | Where the model produces a numeric value, code reference, standard citation, or named drawing, the UI MUST show the source on hover/click. Untraceable values MUST be flagged for user review. |
| REQ-AI-003 | The drafting prompts MUST instruct the model to refuse rather than fabricate when source material is insufficient. Refusals appear to the user as gap items, not silent omissions. |
| REQ-AI-004 | The system MUST run an automated post-generation check on every section that compares cited references against the actual extracted document set and flags any reference the corpus does not contain. |

## 6.2 Disclaimers and sign-off (REQ-SIGN)

The exported Word document is a professional commercial document submitted to clients and authorities. It MUST NOT carry any footer, watermark, or label indicating it was AI-assisted. The AI tooling is an internal production aid, equivalent to using CAD software or a specification library; it does not need to be disclosed on the face of the document.

| ID | Requirement |
| --- | --- |
| REQ-SIGN-001 | REMOVED. Exported method statements MUST NOT include any footer, watermark, header, or label on any page stating or implying the document was AI-generated or AI-assisted. The document is a company-authored professional submission. |
| REQ-SIGN-002 | Before first export, a named responsible reviewer MUST be recorded against the method statement in the system. This is an internal accountability record; it does not appear on the exported document face. |
| REQ-SIGN-003 | The system MUST NOT support automated final approval. Human sign-off is the only approval path. |

## 6.3 Evaluation harness (REQ-EVAL)

| ID | Requirement |
| --- | --- |
| REQ-EVAL-001 | An evaluation harness MUST be in place before any model swap (drafting, embeddings, document AI, image generation) is promoted to production. |
| REQ-EVAL-002 | The harness MUST cover: retrieval recall and precision against a labelled set; conflict detection precision and recall; specificity scoring stability; hallucination rate (citations not present in corpus); and end-to-end document quality scored by domain reviewers on a defined rubric. |
| REQ-EVAL-003 | Eval results MUST be recorded against the model version, prompt version, and corpus snapshot used. |

# 7. End-to-end user journey

The journey below is the canonical happy path. UI specifications are out of scope of this PRD; this section establishes the sequence, the actors, and the system responsibilities at each step.

| Step | Actor | System action | User action / decision |
| --- | --- | --- | --- |
| 1 | Engineer (Dana) | Authenticate via Clerk (email + password); show project list scoped to user's access. | Pick existing project or create new one. |
| 2 | Dana | Show new MS form with trade and activity selectors backed by trade packs. | Select trade, activity, work location, scope summary. |
| 3 | Dana | Provide upload UI plus link-from-EDMS option (§9.4). | Upload or link contract, specs, drawings, RA, programme, site constraints. |
| 4 | System | Run ingestion pipeline; extract text, tables, images, requirements; classify; detect OCR-low-confidence pages. | (none — background; user notified on completion) |
| 5 | System | Run retrieval against historical KB scoped to trade and activity; show retrieved precedents with reasons. | Dana reviews precedents; can exclude any that look wrong. |
| 6 | System | Run gap analysis; produce gap list with statuses; produce conflict list (project vs precedent and precedent vs precedent). | Dana works through gaps: confirm, reject, edit, mark not-applicable, escalate. |
| 7 | System | Generate Method Statement Brief once gaps and conflicts are above readiness threshold. | Dana reviews brief; Lina (senior) can be invited to confirm direction. |
| 8 | System | Generate full draft section by section against the company standard structure. | Dana edits sections; regenerates individual sections as needed. |
| 9 | System | Run specificity check and post-generation hallucination check; surface vague phrases and unsupported references. | Dana resolves or accepts warnings. |
| 10 | System | Suggest visuals where they would help (sequence diagram, plant table, org chart, etc.). | Dana accepts, edits prompts, or rejects. |
| 11 | Marco (CM), Sam (Safety), Priya (Planner) | In-app review and comment; section-level edits. | Resolve comments; section ownership tracked. |
| 12 | Ravi (Coordinator) | Status dashboard; track readiness for submission. | Records approver of record. |
| 13 | System | Pre-export check: list unresolved gaps, unresolved conflicts, specificity warnings; require acknowledgement. | Dana acknowledges; chooses whether unresolved items appendix is included. |
| 14 | System | Generate Word export against company template; record Export Record (immutable). | Dana downloads; submits via existing channels. |

# 8. Non-functional requirements

## 8.1 Performance (REQ-NFR-PERF)

| ID | Requirement |
| --- | --- |
| REQ-NFR-PERF-001 | P95 latency for retrieval against the live KB MUST be ≤ 3 seconds. |
| REQ-NFR-PERF-002 | P95 ingestion completion for a 50-page text PDF MUST be ≤ 90 seconds; for a 50-page scanned PDF requiring OCR, ≤ 5 minutes. |
| REQ-NFR-PERF-003 | P95 draft generation per section MUST be ≤ 30 seconds. |
| REQ-NFR-PERF-004 | P95 Word export MUST be ≤ 20 seconds for documents ≤ 100 pages. |

## 8.2 Scale (REQ-NFR-SCALE)

| ID | Requirement |
| --- | --- |
| REQ-NFR-SCALE-001 | The system MUST support a knowledge base of at least 25,000 historical method statements at general release, with headroom for 100,000. |
| REQ-NFR-SCALE-002 | The system MUST support at least 200 concurrent users at general release. |
| REQ-NFR-SCALE-003 | Maximum supported single-document upload size MUST be at least 200 MB. |
| REQ-NFR-SCALE-004 | Maximum supported method statement length MUST be at least 200 pages. |

## 8.3 Availability and reliability (REQ-NFR-AVAIL)

| ID | Requirement |
| --- | --- |
| REQ-NFR-AVAIL-001 | Target availability MUST be ≥ 99.5% measured monthly during business hours, excluding scheduled maintenance. |
| REQ-NFR-AVAIL-002 | RPO MUST be ≤ 1 hour. RTO MUST be ≤ 4 hours. |
| REQ-NFR-AVAIL-003 | Critical user actions (export, sign-off, comment) MUST be retryable; partial failures MUST NOT corrupt version history. |

## 8.4 Quality targets (REQ-NFR-QUAL)

| ID | Requirement |
| --- | --- |
| REQ-NFR-QUAL-001 | Conflict detection: recall ≥ 80%, precision ≥ 70% on the labelled test set. |
| REQ-NFR-QUAL-002 | Retrieval: top-5 recall ≥ 0.85 on the labelled test set. |
| REQ-NFR-QUAL-003 | Hallucinated reference rate (citations not in corpus): ≤ 1% of references in exported documents. |
| REQ-NFR-QUAL-004 | Reviewer-graded document quality: ≥ 4.0 average on a 5-point rubric across the pilot review sample. |

## 8.5 Security and access (REQ-NFR-SEC)

| ID | Requirement |
| --- | --- |
| REQ-NFR-SEC-001 | Authentication uses Clerk (email + password). Users authenticate directly within the app; session management is handled by Clerk middleware. Clerk webhooks sync user identity to the application database on user.created and user.updated events. SSO integration with the company identity provider (Azure AD) MAY be added in a later release if required by IT Security policy. |
| REQ-NFR-SEC-002 | Access MUST be enforced at project level. Users MUST NOT see method statements or documents of projects they are not on, except where given explicit cross-project read access. |
| REQ-NFR-SEC-003 | Roles MUST include at minimum: Admin, Manager, Engineer, Planner, Safety, Coordinator, Viewer. Permissions MUST be defined per role and per resource. |
| REQ-NFR-SEC-004 | All actions on documents and method statements MUST be written to an immutable audit log with user, timestamp, action, and resource identifiers. Audit retention MUST be ≥ 7 years (matching company record-retention policy). |
| REQ-NFR-SEC-005 | Documents and embeddings MUST be encrypted at rest and in transit. Customer/client-confidential documents MUST be flaggable and excludable from cross-project retrieval. |
| REQ-NFR-SEC-006 | AI provider data-handling agreements MUST prohibit use of company content for model training. Providers without that contractual guarantee MUST NOT be used. |

## 8.6 Data governance and retention (REQ-NFR-GOV)

| ID | Requirement |
| --- | --- |
| REQ-NFR-GOV-001 | Project documents MUST be retained for the project record-retention period set by the company (typically project completion + 10 years for infrastructure). |
| REQ-NFR-GOV-002 | Personal data appearing in uploaded documents (names, contact details) MUST be handled in line with applicable data protection law. A documented DPIA MUST be completed before general release. |
| REQ-NFR-GOV-003 | Deletion requests on documents MUST cascade to embeddings, extracted artefacts, and indexes within 30 days. |

## 8.7 Cost (REQ-NFR-COST)

| ID | Requirement |
| --- | --- |
| REQ-NFR-COST-001 | Per-method-statement run cost (LLM, embeddings, document AI, image generation) MUST be tracked and reported per project. |
| REQ-NFR-COST-002 | Bulk historical re-embedding MUST require explicit budget approval before execution. |
| REQ-NFR-COST-003 | A monthly run-rate cost ceiling MUST be configurable. Approaching the ceiling MUST trigger an admin alert. |

# 9. Architecture

## 9.1 Approach

The PRD specifies the capabilities each layer MUST provide. A reference implementation is suggested in §9.3, but the system MUST NOT be coupled to specific vendors at the application layer. The model and provider abstraction is required, not optional.

## 9.2 Capability layers

| Layer | Capability requirements |
| --- | --- |
| Frontend | Web application, responsive desktop-first; section-level editing; comments; version history UI; visual generation UI. |
| Authentication | Clerk authentication (email + password). Sign-in, session management, and sign-out handled by the Clerk SDK (@clerk/nextjs). User identity synced to PostgreSQL via Clerk webhook (user.created / user.updated → database upsert). |
| Application database | Relational, with strong transactional guarantees for status and version records. |
| Vector store | Semantic and (where supported) multimodal vector search. Pluggable so a managed service can replace a Postgres-extension implementation later without application changes. |
| File storage | Versioned object storage with configurable retention and per-project access control. |
| Document AI | Text, table, and image extraction from PDFs; OCR with confidence scoring; pluggable provider. |
| LLM provider | Drafting, gap question generation, conflict reasoning. Provider-agnostic abstraction; usage logged. |
| Embedding provider | Google Gemini Embedding 2 (text-embedding-004 or current production-equivalent multimodal variant). Required by REQ-RAG-002. Must embed text, tables, images, and diagrams into a shared vector space. Text-only embedding models are not acceptable. Provider abstraction layer is required for future swaps but does not justify using a weaker model now. |
| Image generation provider | For schematic graphics only (§5.10). Pluggable; off by default until policy allows. |
| Background workers | Long-running ingestion and bulk operations; idempotent; visible status. |
| Eval harness | See REQ-EVAL. Runs against labelled datasets on every model or prompt change. |
| Observability | Per-request tracing across model and database calls; cost-per-action tracking. |

## 9.3 Reference implementation (illustrative, not prescriptive)

The team MAY start with: Next.js + React + Tailwind frontend; Clerk authentication (email + password); PostgreSQL + pgvector for application data and initial vector search; object storage on the company's standard cloud; Document AI provider chosen after a paid bake-off; LLM provider chosen after eval-harness comparison; structured renderer for tables, Mermaid for diagrams, deterministic chart library for charts. Any deviation from the reference implementation MUST be reviewed against §9.2.

Embedding model — specified, not illustrative. Unlike the rest of this reference implementation, the embedding model is not left to team discretion. The system MUST start with Google Gemini Embedding 2 (text-embedding-004 or current production-equivalent multimodal variant) as required by REQ-RAG-002. This is the only production-ready multimodal embedding model that supports joint embedding of text, images, diagrams, and tables in a single vector space, which is essential for diagram and table retrieval from the historical method statement corpus. The team MUST NOT substitute a text-only embedding model (e.g. OpenAI text-embedding-3, Cohere embed-v3) as these cannot satisfy REQ-RAG-002. A swap to a different multimodal model is only permitted after the eval harness confirms the replacement meets or exceeds the retrieval benchmarks.

## 9.4 Integrations

| ID | Requirement |
| --- | --- |
| REQ-INT-001 | The system MUST support either link-in or push-from integration with the company's existing EDMS (e.g. ProjectWise, Aconex, SharePoint) so that project documents do not require manual re-upload. The MVP MAY ship with manual upload only, provided the integration is on the v1.1 roadmap. |
| REQ-INT-002 | The system SHOULD support webhook notifications on key events (export, sign-off, conflict raised) for downstream automation. |
| REQ-INT-003 | The system MUST expose a read-only API for status and metadata to allow integration with project dashboards. |

# 10. Governance, operations, support

## 10.1 Roles in the operating model

| Role | Responsibility |
| --- | --- |
| Product owner | Roadmap, prioritisation, MVP scope, pilot decisions. |
| Engineering lead | Build, eval harness, model upgrades, performance and reliability. |
| Trade pack owners | One per trade. Authoring, versioning, retiring trade pack content. |
| Knowledge curator | Approving historical MS for inclusion in the KB; managing supersession. |
| AI safety reviewer | Reviewing prompt changes that affect drafting; reviewing eval regressions before model swaps. |
| Security and DPO | Approving providers, DPIA, retention, audit log review. |

## 10.2 Trade pack governance (REQ-GOV-TP)

| ID | Requirement |
| --- | --- |
| REQ-GOV-TP-001 | Each trade pack MUST have a named owner and a backup. |
| REQ-GOV-TP-002 | Trade pack changes MUST go through a draft → review → publish flow; changes are versioned. |
| REQ-GOV-TP-003 | Method statements in flight MUST continue against the trade pack version they started with. Migration to a new pack version MUST be a deliberate user action. |

## 10.3 Knowledge base curation

Historical method statements MUST NOT be ingested in bulk on day one. A curated initial set per pilot trade is ingested first, validated, and only then is bulk ingestion scheduled. Documents superseded by a project closeout, an updated company standard, or a regulatory change MUST be marked superseded and excluded from default retrieval.

## 10.4 Support model

In-app help MUST be available for each major workflow step (gap analysis, conflict resolution, visual generation, export). A first-line support channel MUST be defined before pilot. A defect triage SLA (P1: 1 business day; P2: 5 business days; P3: next sprint) MUST be in place.

# 11. MVP, pilot, and rollout

## 11.1 MVP — Must-have only

The original MVP list collapsed must-have and should-have. The revised MVP is deliberately small. Anything not on this list MUST NOT block the MVP release.

- Clerk authentication and project/role-based access.

- Project, trade, activity data model; ingest of approved historical MS for pilot trades only.

- PDF text extraction, basic table extraction, image extraction; metadata tagging.

- Hybrid retrieval (semantic + keyword + metadata) scoped to trade and activity, with retrieval reasons.

- Gap analysis with the seven status labels; suggested selections; user accept/reject/edit/not-applicable workflow.

- Source authority hierarchy enforcement; conflict detection on the most common conflict types (specs vs precedent, drawings vs precedent).

- Method Statement Brief generation.

- Section-by-section drafting; section regeneration.

- Specificity engine with vague-phrase detection and per-section score.

- Editable structured tables (Word-export-clean).

- Word export against the company template, with pre-export warning of unresolved items.

- Per-section comments; per-document version history; immutable export records.

- Hallucination post-check (REQ-AI-004).

## 11.2 v1.1 — Should-have

- Multimodal embeddings for diagrams and images.

- Structured chart generation (org charts, bar/line).

- Structured diagram generation (Mermaid for sequence and swimlane).

- Vocabulary control with flagging.

- Source-traceability hover/click in the editor.

- EDMS link-in integration (REQ-INT-001).

## 11.3 v1.2 — Could-have

- Schematic image generation (Graphics Gen) with mandatory “Schematic only” labelling.

- Multi-stage approval workflow.

- Multi-user real-time editing.

- Bilingual output.

## 11.4 Out of scope (initial release)

- Full EDMS replacement.

- Statutory compliance automation.

- BIM model interpretation.

- Drawing interpretation beyond extracting embedded text/labels.

- Bulk historical ingestion before pilot validation.

## 11.5 Pilot

Scope. Two trades on two live projects, each with no more than three concurrent method statements running through the system, plus a parallel control of similar statements prepared the traditional way.

Duration. 8–12 weeks.

Exit criteria for general release.

- Conflict detection precision and recall meet REQ-NFR-QUAL-001.

- Retrieval recall meets REQ-NFR-QUAL-002.

- Hallucinated-reference rate meets REQ-NFR-QUAL-003.

- Reviewer-graded quality of pilot outputs meets REQ-NFR-QUAL-004.

- Median preparation time on pilot statements is at least 30% lower than the matched control set.

- No P1 incidents open at pilot end.

- Pilot users report they would continue using the tool (≥ 70% on a post-pilot survey).

## 11.6 Rollout

After pilot exit, expansion proceeds trade by trade. Each new trade requires (a) a published trade pack v1.0 with a named owner, (b) a curated historical KB seed of at least 50 documents, (c) at least one engineer trained per active project on that trade. Bulk historical ingestion is scheduled per trade after the seed has been validated.

# 12. Development plan

This section defines the phased delivery sequence for the AI Method Statement Studio. Each phase has a purpose, a defined set of deliverables mapped to PRD requirements, explicit entry conditions, exit criteria, and estimated duration. Phases are sequential within MVP; v1.1 and v1.2 phases may overlap with post-pilot rollout activities.

Estimation basis. Durations assume a core team of: 2 frontend engineers, 2 backend/AI engineers, 1 DevOps/infrastructure engineer, 1 QA engineer, and 1 product lead. Adjust linearly for different team sizes. All durations are calendar weeks including internal review and QA cycles, not pure coding weeks.

## 12.1 Phase overview

| Phase | Name | Est. duration | Releases |
| --- | --- | --- | --- |
| P0 | Foundation and infrastructure | 3 weeks | Internal only |
| P1 | Document ingestion pipeline | 4 weeks | Internal only |
| P2 | Knowledge base and retrieval | 4 weeks | Internal only |
| P3 | Gap analysis and suggested selections | 3 weeks | Internal only |
| P4 | Conflict detection and source authority | 3 weeks | Internal only |
| P5 | Traceability reference system | 3 weeks | Internal only |
| P6 | Drafting engine and Method Statement Brief | 4 weeks | Internal only |
| P7 | Specificity engine and vocabulary control | 2 weeks | Internal only |
| P8 | Table generation and Word export | 3 weeks | MVP candidate |
| P9 | Eval harness, hallucination check, AI safety gates | 2 weeks | MVP candidate |
| P10 | MVP integration, QA, and hardening | 3 weeks | MVP release |
| Pilot | Controlled pilot — two trades, two projects | 8–12 weeks | Pilot users |
| P11 | v1.1 — Visuals, vocab, EDMS, traceability panel | 6 weeks | v1.1 release |
| P12 | v1.2 — Image generation, approval workflow, real-time editing | 6 weeks | v1.2 release |
| P13 | General rollout — trade-by-trade expansion | Ongoing | All users |

## 12.2 Phase 0 — Foundation and infrastructure (3 weeks)

### Purpose

Establish the technical foundation that every subsequent phase depends on. Nothing is user-facing at the end of this phase, but everything downstream is blocked without it.

### Entry conditions

- Clerk authentication configured; API keys obtained and webhook endpoint registered.

- Cloud environment provisioned with network, IAM, and secrets management.

- Engineering team assembled and onboarded.

- Pilot trades confirmed (Open Decision §13).

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Next.js + React + Tailwind app shell with routing, layout, and design system tokens. | REQ-NFR-PERF, architecture §9.3 |
| Clerk authentication integrated. Login (email + password via Clerk SignIn component), session management (Clerk clerkMiddleware), sign-out (Clerk UserButton). User record upserted to PostgreSQL via webhook on user.created / user.updated. | REQ-NFR-SEC-001 |
| Role-based access control: Admin, Manager, Engineer, Planner, Safety, Coordinator, Viewer. | REQ-NFR-SEC-003 |
| PostgreSQL database provisioned with baseline schema: User, Organisation, Project, Role, AuditLog. | REQ-NFR-GOV, §9 |
| Immutable audit log: all actions written with user, timestamp, action, resource. | REQ-NFR-SEC-004 |
| Object storage provisioned with per-project access control and versioning. | REQ-ING-004, REQ-NFR-SEC-005 |
| CI/CD pipeline: automated test, lint, build, deploy to staging environment. | REQ-EVAL-001 |
| Observability stack: structured logging, per-request tracing, cost-per-action tracking hooks. | REQ-NFR-COST-001 |
| Background worker infrastructure: queue, idempotent job execution, status visibility. | Architecture §9.2 |
| Project and trade/activity data model: Project, Trade, Activity, MethodStatement entities. | REQ-TP-001 |
| Basic project dashboard UI: create project, select trade and activity. | §2.1 Persona — Dana |

### Exit criteria

- Engineer can log in via Clerk (email + password), create a project, select a trade, and reach an empty method statement shell.

- All actions appear in the audit log.

- CI pipeline passes on every commit; staging deploys automatically.

- Penetration test scoping completed; auth and access controls reviewed by IT Security.

## 12.3 Phase 1 — Document ingestion pipeline (4 weeks)

### Purpose

Build the pipeline that transforms uploaded PDFs and documents into structured, searchable artefacts. This is the data foundation for retrieval, gap analysis, conflict detection, and traceability.

### Entry conditions

- Phase 0 exit criteria met.

- Document AI provider selected after bake-off (Open Decision §13).

- A labelled test set of at least 20 historical method statements prepared for extraction quality benchmarking.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Document upload UI: drag-and-drop, multi-file, progress indicator, error handling. | REQ-ING-001 |
| Ingestion pipeline: PDF → text extraction, heading detection, section segmentation. | REQ-ING-002 |
| Table extraction: structured rows, column headers, title, source page, section context. | REQ-ING-002 |
| Image and diagram extraction: stored with page number, section context, AI-generated description. | REQ-ING-002 |
| OCR pipeline for scanned PDFs: confidence scoring per page; low-confidence pages flagged to user. | REQ-ING-003 |
| Source artefact store: every chunk retains document ID, page number, section context. | REQ-ING-004 |
| AI-assisted metadata tagging: trade, activity, project, client, work type, risk type, approval status, date. | REQ-ING-005 |
| User tag editing UI: review and correct AI-generated tags before KB admission. | REQ-ING-005 |
| DOCX ingestion: text, headings, tables extracted via DOCX parse. | REQ-ING-001 |
| Source document viewer: display uploaded document with extraction overlay (page, section, table, image markers). | §2.1 Persona — Dana |
| Ingestion status dashboard: per-document status (queued, processing, complete, error), page count, extraction confidence. | REQ-ING-006 |
| Extraction quality benchmark: run test set through pipeline; measure heading detection precision ≥ 95%, table extraction recall; document results. | REQ-ING-002 acceptance criteria |

### Exit criteria

- A 50-page PDF method statement with mixed text, tables, and diagrams ingests in ≤ 90 seconds (P95).

- Heading detection precision ≥ 95% on labelled test set.

- All tables returned as structured rows with source metadata.

- OCR confidence flagging working on a sample set of scanned documents.

- Extraction results reviewed and signed off by knowledge curator.

## 12.4 Phase 2 — Knowledge base and retrieval (4 weeks)

### Purpose

Build the vector store, populate it with the pilot trade knowledge base, and deliver hybrid retrieval with human-readable retrieval reasons. This phase makes the historical corpus queryable across text, tables, and diagrams using Gemini Embedding 2 multimodal embeddings.

### Entry conditions

- Phase 1 exit criteria met.

- Google Gemini Embedding 2 API access confirmed and data-handling agreement signed (REQ-NFR-SEC-006, REQ-RAG-002). This model is required by PRD specification — do not substitute a text-only embedding model such as OpenAI text-embedding-3 or Cohere embed-v3, as these cannot embed diagrams and tables into the retrieval index.

- Pilot trade curated KB seed: ≥ 50 approved historical MS per pilot trade, tagged and ingested through the Phase 1 pipeline.

- Retrieval labelled test set of ≥ 100 queries with gold-standard relevant documents prepared by domain experts, including ≥ 20 queries targeting diagram or table retrieval specifically.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Vector store provisioned and integrated (pgvector initially; abstracted for later migration). | REQ-RAG-001, Architecture §9.2 |
| Gemini Embedding 2 integration: all text chunks, table chunks, and extracted images/diagrams embedded using Gemini Embedding 2 into a shared vector space. Embedding model version (model name + version string) recorded against every chunk at ingestion time. | REQ-RAG-002, REQ-RAG-006 |
| Multimodal retrieval: diagram and image chunks retrievable by semantic query without relying on text captions alone. Verified on diagram-specific queries in the test set. | REQ-RAG-002 |
| Hybrid retrieval engine: semantic vector search + keyword search + structured metadata filters, all operating over the shared Gemini Embedding 2 index. | REQ-RAG-001 |
| Trade and activity scoping: retrieval scoped to selected trade by default; cross-trade opt-in. | REQ-KB-002 |
| Source authority ranking applied in retrieval scoring. | REQ-RAG-005, REQ-AUTH |
| Retrieval explanation engine: for each retrieved document, produce a human-readable reason (same trade, similar plant, similar risk profile, similar diagram type, etc.). | REQ-RAG-003 |
| KB document status enforcement: superseded and withdrawn documents excluded from default retrieval. | REQ-KB-003 |
| Project-level access enforcement on retrieval: users cannot retrieve MS from projects they cannot access. | REQ-KB-004 |
| Similar MS browser UI: show top retrieved precedents with retrieval reasons; user can exclude any. | £7 Journey step 5 |
| Retrieval benchmark: run full labelled test set including diagram-specific queries; top-5 recall ≥ 0.85 overall and ≥ 0.80 on diagram/table queries specifically; document results. | REQ-NFR-QUAL-002, REQ-RAG-002 acceptance |
| Provider abstraction layer: Gemini Embedding 2 is behind an interface; a future model swap requires only a new adapter, not application code changes. The abstraction layer does not justify using a weaker model now. | REQ-EVAL-001, Architecture §9.2 |

### Exit criteria

- Top-5 recall ≥ 0.85 on the full labelled test set.

- Top-5 recall ≥ 0.80 on diagram and table specific queries — confirming multimodal embedding is working, not just text retrieval.

- P95 retrieval latency ≤ 3 seconds against the pilot KB.

- Access enforcement confirmed: user on Project A cannot retrieve MS tagged to Project B.

- Retrieval reasons shown for all results; reviewed by domain expert as meaningful.

- Embedding model version string recorded and queryable on every chunk in the index.

## 12.5 Phase 3 — Gap analysis and suggested selections (3 weeks)

### Purpose

Implement the interactive gap analysis engine that identifies missing project-specific information before drafting begins, presents suggested selections from retrieved precedent, and manages user confirmation workflow.

### Entry conditions

- Phase 2 exit criteria met.

- Trade pack v1.0 published for at least the two pilot trades, with gap question banks complete.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Gap analysis engine: identify gaps across all 22 gap categories (REQ-GAP-001) by comparing trade pack requirements against project documents and user inputs. | REQ-GAP-001 |
| Seven status labels implemented on every gap item: Confirmed-by-document, Confirmed-by-user, Suggested-from-precedent, Conflict, Not-applicable, To-be-confirmed, Missing. | REQ-GAP-003 |
| Suggested selection engine: for each gap, analyse retrieved precedents and surface 1–3 candidate answers with source attribution. | REQ-GAP-002 |
| User confirmation workflow UI: Accept / Reject / Edit / Not-applicable / To-be-confirmed actions on each suggestion. | REQ-GAP-002, §5.5 |
| Sequence reordering: drag-and-drop for sequence gap items; add step before/after; mark step as safety-critical or hold point. | REQ-GAP user actions |
| Drawing and specification reference linking: attach a document page reference to any confirmed item. | REQ-GAP user actions |
| Gap summary panel: counts by status, readiness percentage, unresolved item list. | £7 Journey step 6 |
| Trade pack question bank integration: gap questions sourced from active trade pack version. | REQ-TP-002 |
| Status propagation: when a project document is added or updated, re-evaluate Confirmed-by-document statuses automatically. | REQ-GAP-003 |

### Exit criteria

- Gap analysis on a representative method statement for each pilot trade covers all required gap categories.

- Suggested-from-precedent items cannot enter draft without user confirmation — verified by QA test.

- Status labels update correctly when user takes each of the five actions.

- Domain expert review of gap question quality for pilot trades: ≥ 80% judged relevant.

## 12.6 Phase 4 — Conflict detection and source authority (3 weeks)

### Purpose

Implement the contract requirement extractor, conflict detection engine, and user resolution workflow so that disagreements between current project documents and historical precedent are surfaced before drafting, not discovered in reviewer comments.

### Entry conditions

- Phase 3 exit criteria met.

- Conflict detection labelled test set of ≥ 50 known disagreements prepared by domain experts.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Contract requirement extractor: parse uploaded project documents and extract: contract clauses, specification requirements, drawing notes, safety requirements, environmental requirements, QA/QC requirements, programme constraints, client-specific requirements. | REQ-CON-001, §5.5 |
| Source authority hierarchy enforcement: every piece of retrieved content tagged with its authority rank (1–9). | REQ-AUTH-001, REQ-AUTH-002 |
| Conflict detection engine: detect conflicts across all five conflict types (REQ-CON-001). | REQ-CON-001 |
| Conflict resolution UI: table showing topic, current requirement, conflicting precedent content, sources with page links, recommended action, user decision field. | REQ-CON-002 |
| User resolution actions: Accept current requirement / Accept precedent with justification / Edit manually / Mark unresolved / Exclude source. | REQ-CON-002 §5.5 |
| Unresolved conflict persistence: unresolved conflicts stored and surfaced at export time. | REQ-CON-003 |
| No-auto-merge enforcement: system cannot produce a draft section that merges conflicting content without user resolution — verified by QA test. | REQ-RAG-004 |
| Conflict benchmark: run labelled test set; recall ≥ 80%, false-positive rate ≤ 15%. | REQ-NFR-QUAL-001 |

### Exit criteria

- Conflict detection recall ≥ 80% and false-positive rate ≤ 15% on the labelled test set.

- Auto-merge of conflicting content confirmed impossible by QA.

- All five conflict type categories detectable on representative test documents.

- Unresolved conflicts appear on export warning screen.

## 12.7 Phase 5 — Traceability reference system (3 weeks)

### Purpose

Implement the inline reference marker system, the auto-indexing engine, Pool A and Pool B appendix generation, and source panel navigation — so that every generated claim is auditable back to its source.

### Entry conditions

- Phase 4 exit criteria met.

- SourcePassage, ReferenceMarker, and AppendixRecord data model additions deployed.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Inline superscript marker insertion: every AI-generated sentence or table cell tagged with a marker referencing its source passage. | REQ-TRS-IN-001 |
| Pool A / Pool B visual distinction in editor (colour-coded markers). | REQ-TRS-IN-002 |
| Source panel on marker click: document name, type, version, page, extracted passage, Go-to-source link. | REQ-TRS-IN-003 |
| Auto index engine: markers numbered sequentially in reading order; auto re-number on any marker add, delete, or section change. | REQ-TRS-IDX-001, IDX-002, IDX-003 |
| Duplicate suppression: same source passage cited multiple times appears once in appendix with all citing locations listed. | REQ-TRS-IDX-005 |
| Source-removed flag: if a cited project document is removed, all markers pointing to it are flagged for review. | REQ-TRS-IDX-004 |
| Appendix A generator: auto-build from Pool A markers; entry contains reference number, MS title, trade, project, approval status, version, section, passage excerpt. | REQ-TRS-APPA-001, APPA-002 |
| Appendix B generator: auto-build from Pool B markers; entry contains reference number, document title, type, number/revision, date, page/section, extracted clause. | REQ-TRS-APPB-001, APPB-002 |
| Appendix include/exclude toggles: independent per appendix at export time; fallback plain-text marker behaviour when excluded. | REQ-TRS-APPA-003, APPB-003 |
| In-app appendix deletion with confirmation prompt and retention note. | REQ-TRS-APPA-004, APPB-004 |
| Marker version history: every add and delete recorded with user and timestamp. | REQ-TRS-USR-005 |
| Export summary: total Pool A count, total Pool B count, untraced paragraph count, appendix toggle state. | REQ-TRS-EXP-001 |

### Exit criteria

- Deleting a marker triggers correct re-numbering of all subsequent markers across all sections — verified by automated test.

- Appendix A and B generate correctly for a 10-section test document with ≥ 30 citations.

- Pool A and Pool B appendices can be independently toggled; Word export reflects toggle state.

- Source panel opens correctly and shows source passage for every marker type.

## 12.8 Phase 6 — Drafting engine and Method Statement Brief (4 weeks)

### Purpose

Implement the LLM-powered drafting engine, the Method Statement Brief, section-by-section generation, and the full drafting editor. This is the centrepiece feature users see most.

### Entry conditions

- Phases 3, 4, and 5 exit criteria met.

- LLM provider for drafting selected after eval-harness bake-off (Open Decision §13).

- Drafting prompt library v1.0 authored and reviewed by AI safety reviewer.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Method Statement Brief generator: produce brief containing all 14 required elements (REQ-DRAFT-001) from confirmed gap items, conflict resolutions, retrieved precedents, and project documents. | REQ-DRAFT-001 |
| Brief review and edit UI: user can edit any element of the brief before full draft generation begins. | REQ-DRAFT-002 |
| Section-by-section draft generator: generate each of the 24 standard sections in order using confirmed gap items, project documents, and approved precedent; traceability markers inserted automatically. | REQ-DRAFT-003, REQ-TRS-IN-001 |
| Section regeneration: user can regenerate any section independently without affecting others. | REQ-DRAFT-004 |
| Source basis panel per section: show which precedents, project documents, user confirmations, and gap items contributed to the section. | REQ-DRAFT-005 |
| Draft editor: rich-text editing for all sections; section collapse/expand; section status indicator. | £2.1 Persona — Dana |
| Drafting prompt controls: P2 principles (P1–P6) enforced in all prompts; AI instructed to refuse rather than fabricate when source is insufficient. | REQ-AI-003 |
| LLM provider abstraction layer: swap provider without application code changes; usage logged per call. | REQ-EVAL-001, Architecture £9.2 |
| Per-section version history: every regeneration stored; user can revert to any prior version. | REQ-VER-001 |
| Per-section comments: add, reply, resolve comments; visible to project team. | REQ-VER-002 |
| Standard structure configurability: section list matches company template; order configurable by admin. | REQ-DRAFT-003 |

### Exit criteria

- Method Statement Brief generated correctly from a complete gap analysis and conflict resolution for each pilot trade.

- All 24 standard sections draft without error on a representative project input.

- Section regeneration does not alter adjacent sections — verified by automated test.

- Traceability markers inserted by the drafting engine; source panel shows correct attribution.

- LLM swap test: replace provider in abstraction layer, re-run drafting eval, confirm no regression.

## 12.9 Phase 7 — Specificity engine and vocabulary control (2 weeks)

### Purpose

Add the specificity checker that detects generic phrasing and scores each section, and the vocabulary library that flags inconsistent terminology.

### Entry conditions

- Phase 6 exit criteria met.

- Specificity scoring rubric (0–100 per section) documented and reviewed by domain expert.

- Company vocabulary library v1.0 authored by knowledge curator for pilot trades.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Generic phrase detector: flag vague phrases from the defined list (REQ-SPEC-001) and any pattern matching the rubric. | REQ-SPEC-001 |
| Specificity question presenter: for each flagged phrase, show targeted question (which equipment, which inspection, etc.). | REQ-SPEC-002 |
| Per-section specificity score: 0–100 scale per section; aggregate score for full document. | REQ-SPEC-003 |
| Export warning for unresolved specificity issues: listed on pre-export screen; does not block export. | REQ-SPEC-004 |
| Vocabulary library integration: flag inconsistent terms in draft content; suggest preferred alternative. | REQ-VOC-001, REQ-VOC-002 |
| Vocabulary substitution workflow: user confirms substitution; auto-replace off by default. | REQ-VOC-002 |
| Specificity score display in section header and document summary panel. | £2.1 Persona — Dana |

### Exit criteria

- All phrases in REQ-SPEC-001 detected with zero false negatives on the defined list.

- Specificity score changes correctly when flagged phrases are resolved.

- Vocabulary flags appear on a test document containing known inconsistent terms.

- Export screen shows specificity warnings without blocking export.

## 12.10 Phase 8 — Table generation and Word export (3 weeks)

### Purpose

Build the Table Gen engine for editable structured tables and the Word export pipeline using the company template. This phase produces the primary deliverable users hand to clients.

### Entry conditions

- Phase 7 exit criteria met.

- Company Word template version confirmed (Open Decision £13).

- Table Gen structured data schema finalised.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Table Gen engine: generate the 14 supported table types (REQ-VIS-001, £5.10) as structured editable data from draft section content. | REQ-VIS-001 |
| Table editor UI: edit any cell, add/remove rows and columns, reorder rows, rename columns, regenerate entire table or selected rows. | REQ-VIS-001 user controls |
| Auto-suggest mode for tables: system identifies sections that would benefit from a table and proposes one; user accepts, edits, or rejects. | REQ-VIS-006 |
| Table traceability: tables tagged with source section, source documents, and Pool A/B markers on applicable cells. | REQ-VIS-005, REQ-TRS-IN-001 |
| Word export pipeline: generate .docx using company template; all sections, headings, and tables map to correct template styles. | REQ-EXP-001, REQ-EXP-002 |
| Native Word tables: all generated tables exported as editable Word table objects, not images. | REQ-VIS-001, REQ-EXP-002 |
| Appendix A and B in export: generated from TRS engine; entries formatted as Word cross-reference fields linking back to inline markers. | REQ-TRS-EXP-002 |
| Pre-export warning screen: unresolved gaps, unresolved conflicts, specificity warnings listed; user acknowledges; appendix toggles. | REQ-EXP-003, REQ-EXP-004, REQ-TRS-EXP-001 |
| Export Record: immutable record of timestamp, user, version of every input, hash of output file, appendix states, marker counts. | REQ-EXP-005, REQ-TRS-EXP-004 |
| Unresolved items appendix: user-selectable; lists all gaps, conflicts, and warnings still open at export time. | REQ-EXP-004 |

### Exit criteria

- A complete method statement for each pilot trade exports to a valid .docx using the company template without manual reformatting.

- All tables in exported document are editable Word tables; no table is an image.

- Appendix A and B cross-reference links navigate correctly in Word.

- Export Record created and immutable for every export.

- P95 export time ≤ 20 seconds for a 100-page document.

## 12.11 Phase 9 — Eval harness, hallucination check, and AI safety gates (2 weeks)

### Purpose

Build the evaluation harness and the post-generation hallucination checker, and verify that all AI safety requirements (§6) are met before the MVP is declared ready for pilot.

### Entry conditions

- Phase 8 exit criteria met.

- Labelled evaluation datasets for retrieval, conflict detection, specificity, and document quality complete.

- AI safety reviewer signed off on prompt library.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Eval harness: automated pipeline that runs retrieval, conflict, specificity, and hallucination benchmarks on demand and on every model or prompt change. | REQ-EVAL-001, REQ-EVAL-002 |
| Eval result store: every run recorded against model version, prompt version, corpus snapshot, with pass/fail against defined thresholds. | REQ-EVAL-003 |
| Hallucination post-check: after each section is generated, compare all numeric values, code references, standard citations, and drawing references against the extracted project document set; flag untraceable references. | REQ-AI-002, REQ-AI-004 |
| Untraceable reference UI: flagged references shown for user review before section is accepted; user can confirm, correct, or remove. | REQ-AI-002 |
| Prompt refusal enforcement: verified that model refuses rather than fabricates when source material is insufficient; refusals appear as gap items. | REQ-AI-003 |
| Provider data agreement audit: confirm all AI providers in use have no-training contracts; document result. | REQ-NFR-SEC-006 |
| Reviewer-of-record gate: export blocked until a named reviewer has been recorded against the method statement. | REQ-SIGN-002, REQ-SIGN-003 |
| Full eval run against MVP build: all four metric areas must meet thresholds; results presented to product lead and AI safety reviewer for sign-off. | REQ-NFR-QUAL-001 to QUAL-004 |

### Exit criteria

- Eval harness runs end-to-end without manual intervention.

- All four quality thresholds met: conflict recall ≥ 80%, retrieval top-5 recall ≥ 0.85, hallucinated reference rate ≤ 1%, domain reviewer quality score ≥ 4.0/5.

- AI safety reviewer sign-off obtained on eval results and prompt library.

- Export with unresolved reviewer-of-record confirmed impossible by QA.

## 12.12 Phase 10 — MVP integration, QA, and hardening (3 weeks)

### Purpose

End-to-end integration testing, performance hardening, security review, user acceptance testing with internal users, and production preparation. This phase gates the pilot release.

### Entry conditions

- Phase 9 exit criteria met.

- All MVP must-have features (§11.1) implemented and individually tested.

- Pilot users (engineers, safety officers, construction managers) identified and available for UAT.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| End-to-end integration test suite: covers the full 14-step user journey (§7) for each pilot trade. | £7 Journey |
| Performance test: retrieval P95 ≤ 3s, ingestion P95 ≤ 90s, drafting P95 ≤ 30s/section, export P95 ≤ 20s. | REQ-NFR-PERF-001 to PERF-004 |
| Load test: 50 concurrent users, verify no degradation; establish baseline for 200-user target. | REQ-NFR-SCALE-002 |
| Security review: pen test scoped to auth, access control, file upload, audit log; critical and high findings resolved before pilot. | REQ-NFR-SEC |
| DPIA completed and signed off by DPO. | REQ-NFR-GOV-002 |
| Provider data agreements confirmed in place for all live providers. | REQ-NFR-SEC-006 |
| UAT with pilot users: structured sessions covering create project, ingest documents, gap analysis, conflict resolution, draft, export. Issues triaged and resolved. | £2 Personas |
| In-app help: contextual help text at every major workflow step. | £10.4 Support model |
| Support channel established: first-line triage defined; P1/P2/P3 SLA documented. | £10.4 Support model |
| Cost ceiling configured: monthly run-rate cap set; admin alert threshold configured. | REQ-NFR-COST-003 |
| Production environment provisioned and smoke-tested. | REQ-NFR-AVAIL-001 |
| Runbook: incident response, rollback procedure, on-call rota for pilot period. | REQ-NFR-AVAIL-002 |

### Exit criteria — pilot release gate

- All end-to-end integration tests pass.

- All performance targets met under load test.

- No critical or high security findings open.

- DPIA signed off.

- UAT sign-off from at least two pilot engineers, one safety officer, one construction manager.

- Production environment stable for 48 hours on smoke test.

- Go/no-go meeting held; product lead, engineering lead, AI safety reviewer, and construction director all confirm go.

## 12.13 Pilot (8–12 weeks)

### Purpose

Validate the system on real projects with real users before general release. Measure quality, productivity, and trust against the exit criteria defined in §11.5.

### Pilot setup (week 1)

- Two pilot trades, two live projects, up to three concurrent method statements per project.

- Parallel control: matched method statements prepared by the same engineers using traditional methods; preparation time and reviewer comment counts recorded.

- Baseline metrics collected for preparation time and first-submission reviewer comment count.

- KB seed confirmed: ≥ 50 approved historical MS per pilot trade ingested and validated.

### Ongoing during pilot

- Weekly check-in with pilot users: friction points, missing features, trust issues.

- Eval harness run weekly against production build; regressions triaged immediately.

- All defects triaged per SLA; P1 issues patched within 1 business day.

- Pilot feedback log maintained; product lead reviews weekly.

### Pilot exit review

- All seven exit criteria from §11.5 measured and documented.

- Go/no-go for general release: product lead, engineering lead, construction director, AI safety reviewer.

- Issues log reviewed; any items that must be resolved before general release identified.

## 12.14 Phase 11 — v1.1 (6 weeks, post-pilot)

### Purpose

Deliver the should-have features deferred from MVP: visual generation (charts and diagrams), vocabulary control panel, EDMS integration, and the full traceability reference panel.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Multimodal embeddings: diagram and image chunks embedded using a multimodal model; retrievable by visual similarity. | REQ-RAG-002 |
| Structured chart generation: org charts, bar, line, pie charts from structured data using deterministic renderer. | REQ-VIS-002 |
| Structured diagram generation: sequence diagrams, swimlanes, decision trees using Mermaid; labels editable in app. | REQ-VIS-003 |
| Chart and diagram auto-suggest: system proposes chart/diagram for qualifying sections; user accepts or rejects. | REQ-VIS-006 |
| Vocabulary control panel: browse library, flag inconsistent terms in any open MS, apply substitutions. | REQ-VOC-001, REQ-VOC-002 |
| References side panel: list all markers grouped by Pool A/B; click to navigate to inline marker; coverage indicator. | REQ-TRS-NAV-001, NAV-002, NAV-003 |
| Show-untraced-content toggle: faint left-border on untraced paragraphs when enabled. | REQ-TRS-NAV-004 |
| Manual marker addition and reassignment: user cites a source for manually typed content. | REQ-TRS-USR-003, USR-004 |
| EDMS link-in integration: link project documents directly from EDMS rather than manual upload. | REQ-INT-001 |
| Chart and diagram Word export: embedded in exported .docx as editable objects where practical. | REQ-EXP-002 |

## 12.15 Phase 12 — v1.2 (6 weeks)

### Purpose

Deliver could-have features: schematic image generation, multi-stage approval workflow, and multi-user real-time editing.

### Deliverables

| Deliverable | PRD requirements covered |
| --- | --- |
| Graphics Gen (schematic image generation): pluggable image generation provider layer; ‘Schematic only’ label mandatory; review-required gate. | REQ-VIS-004 |
| Multi-stage approval workflow: drafter → engineer review → CM review → safety review → planner review → manager approval; each stage gated. | REQ-VER-003 |
| Multi-user real-time editing: concurrent section editing with conflict resolution; presence indicators. | £2.2 Persona — Marco |
| Colour-configurable Pool A/B markers: user preference for marker colours. | REQ-TRS-IN-002 (configurable) |
| Multi-source markers: single passage may carry markers for multiple contributing sources. | REQ-TRS-IN-005 |
| Webhook notifications: export, sign-off, and conflict events push to configured endpoints. | REQ-INT-002 |
| Read-only status API: expose method statement status and metadata for project dashboard integration. | REQ-INT-003 |

## 12.16 Phase 13 — General rollout (ongoing)

### Purpose

Expand trade by trade following the rollout criteria in £11.6. Each new trade is a repeatable workstream.

### Per-trade rollout checklist

| Step | Activity | Owner |
| --- | --- | --- |
| 1 | Trade pack v1.0 authored, reviewed, and published with a named owner. | Trade pack owner |
| 2 | KB seed: ≥ 50 approved historical MS ingested, tagged, and validated by knowledge curator. | Knowledge curator |
| 3 | Retrieval benchmark run for new trade; top-5 recall ≥ 0.85 confirmed. | Engineering lead |
| 4 | Gap question bank reviewed by at least one domain expert for that trade. | Trade pack owner |
| 5 | At least one engineer per active project on that trade trained on the system. | Product lead |
| 6 | First method statement on new trade reviewed by domain expert; quality score ≥ 4.0/5. | Engineering + domain expert |
| 7 | Bulk historical ingestion for the trade scheduled and budget approved. | Product lead + finance |
| 8 | Trade marked live in the system. | Engineering lead |

### Parallel activities during rollout

- Eval harness continues to run on a scheduled basis; any regression triggers a hold on further trade expansion until resolved.

- Cost tracking reviewed monthly; cost ceiling adjusted as user base grows.

- Trade pack owners meet quarterly to share updates and align vocabulary.

- Feedback from each new trade feeds into trade pack and gap question improvements.

# 13. Risks and mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Generic AI output undermines trust | Medium | High | Specificity engine; gap analysis; trade packs; user confirmation gating; pilot quality threshold. |
| Hallucinated technical facts in a submitted document | Medium | Severe | Source authority hierarchy; post-generation citation check (REQ-AI-004); reviewer-of-record sign-off (REQ-SIGN-002); traceability reference system; eval harness. |
| Conflicting source content silently merged | Medium | High | REQ-RAG-004; conflict detection; no auto-merge; user resolution workflow. |
| Poor PDF and OCR extraction quality on legacy scans | High | Medium | OCR confidence flagging; controlled pilot KB; user correction; allow re-extraction. |
| Inaccurate generated graphics treated as design intent | Medium | High | Mandatory “Schematic only” labelling; review-required gating; structured diagrams preferred for accuracy-critical content. |
| Bulk indexing exposes confidential client material across projects | Medium | Severe | Project access enforcement on retrieval; confidential flag at ingestion; KB partitioning by trade with explicit cross-project opt-in. |
| Provider data is used to train external models | Low | Severe | REQ-NFR-SEC-006; contracts only with no-training providers; periodic legal review. |
| Vendor lock-in degrades roadmap flexibility | Medium | Medium | Provider abstraction at every AI layer; eval harness gating swaps; reference implementation is illustrative not mandatory. |
| Scope creep delays MVP | High | Medium | Strict MVP list; v1.1 / v1.2 backlog; pilot exit criteria as the gate, not feature count. |
| Trade pack quality varies wildly across trades | Medium | High | Named trade pack owners; governance flow (§10.2); pilot-then-roll model rather than big-bang launch. |

# 14. Open decisions

These decisions MUST be closed before the corresponding workstream starts.

| Decision | Owner | Needed before |
| --- | --- | --- |
| Authentication provider | IT Security | MVP build start |
| Document AI provider (after paid bake-off) | Engineering lead | Phase 1 (ingestion) |
| Gemini Embedding 2 API access and data-handling agreement | Engineering lead + Legal | Phase 2 (retrieval) — required, not optional |
| LLM provider for drafting (after eval-harness bake-off) | Engineering lead + AI safety | Phase 6 (drafting) |
| Image generation provider | Engineering lead + Legal | v1.2 (schematic graphics) |
| Initial pilot trades | Construction Director | MVP build start |
| Company Word template version to support first | Construction Director + IT | Phase 8 (export) |
| EDMS integration target | IT | v1.1 |
| Whether unresolved-items appendix is on by default in exports | Construction Director | Phase 8 (export) |
| Bilingual roadmap | Product owner | v1.x planning |

# 15. Glossary

| Term | Meaning |
| --- | --- |
| Method statement (MS) | Document describing how a specific construction work activity will be carried out, including sequence, plant, labour, safety, quality, and environmental controls. |
| Approved precedent / historical MS | A previously approved method statement held in the company knowledge base, usable as reference but not as current project fact. |
| Method Statement Brief | A short pre-draft document the system produces summarising scope, sources, risks, gaps, and conflicts for user review before full drafting. |
| Gap | A piece of project-specific information the system needs but does not yet have. |
| Conflict | A disagreement between sources — typically a current project document versus a historical MS, or two historical MS against each other. |
| Source authority hierarchy | Strict priority order placing current project documents above historical precedent above AI general knowledge. |
| Trade pack | Versioned configuration bundle for one trade, defining its required fields, sequences, vocabulary, conflict rules, and gap question bank. |
| Specificity score | Per-section 0–100 score reflecting how concrete and project-specific the section is, used to flag generic phrasing. |
| Hallucination | An AI-generated assertion (typically a number, citation, or named reference) that has no traceable basis in the project documents, precedent, or user inputs. |
| Visual Generation | The umbrella feature covering Tables, Charts, Diagrams, and Graphics generation. |

# Latest Development Addendum - 2026-05-04

This addendum records implementation decisions and deployment-readiness changes completed after PRD v3.0. It does not replace the PRD source-authority hierarchy or no-silent-assumption principles; it clarifies the current implementation baseline.

## Implemented Platform Baseline

- Hosted target is Railway with two services: ams-web for Next.js and ams-worker for BullMQ background jobs.

- Cloudflare R2 is the preferred hosted object store for uploaded PDFs and generated exports, using the S3-compatible API.

- A public /api/health endpoint now validates environment configuration, database connectivity, and Redis connectivity for hosted readiness.

- Runtime .env editing is disabled in production by default. Production secrets should be managed through Railway variables.

## Implemented Ingestion Baseline

- Settings -> Import supports browser PDF upload for hosted deployments and local folder import for local development only.

- Uploaded PDFs are fingerprinted; files already pending, running, or complete for the same trade are skipped on reimport.

- Ingestion includes status/progress visibility, batch filtering, and terminate controls for individual and active/queued jobs.

- Document AI OCR supports Z.ai GLM-OCR with provider size/page-limit batching and rate-limit cooldown handling.

## Implemented Drafting Baseline

- Draft Editor supports section-level user input before drafting.

- The drafting worker combines user input, uploaded project document passages, selected precedent passages, gaps, conflicts, and section context.

- Draft output preserves [GAP:] markers when source evidence is missing, supporting P1 no silent assumption and P6 traceability.

## Current Verification

- Repo-wide pnpm typecheck passes.

- pnpm railway:web:build passes.

- pnpm railway:worker:build passes.

- Worker startup smoke test reaches the ready state.